## Slide 1
TEAM TRAINING | ESTIMATION
Estimating with Story Points
How our Scrum Team sizes work quickly, consistently and without endless debate
Training pack for Scrum Team members
September 2026
Notes: Purpose: agree one shared, efficient way of estimating so that refinement sessions are short and forecasts are credible. Duration: about 60 minutes including a live Planning Poker exercise.

## Slide 2
AGENDA
Estimating with Story Points | Team Training
This session gives the team a shared, repeatable way to estimate that takes minutes, not hours
Source: Team analysis. Story points are a complementary practice; the Scrum Guide (2020) does not prescribe an estimation technique
2
01
Why relative estimation
Why comparing beats predicting hours
02
What a story point measures
Effort, complexity and uncertainty
03
The scale and reference stories
A common language for size
04
Planning Poker, step by step
Our default technique
05
Estimating at speed
Techniques and rules for efficiency
06
Using the numbers
Velocity and forecasting
07
Pitfalls and next steps
What to avoid and how we start
Notes: Set expectations: by the end, the team will have agreed reference stories and a working agreement for estimation.

## Slide 3
WHY RELATIVE ESTIMATION
Estimating with Story Points | Team Training
Teams estimate faster and more reliably by comparing work than by predicting hours
Source: Team analysis. Story points are a complementary practice; the Scrum Guide (2020) does not prescribe an estimation technique
3
Absolute (hours)
Relative (story points)
Basis
Hours or days for each task
Size relative to known reference stories
Accuracy
People are poor at absolute predictions
People are good at "bigger or smaller than"
Ownership
Often one expert's guess
Shared view of the whole team
Speed
Needs detailed task breakdown first
Minutes per item, at the right level of detail
Stability
Changes with who does the work
Stays valid whoever picks the item up
Think of estimating buildings: you may not know one is 147 m tall, but you know instantly it is about twice the height of its neighbour.
Notes: Ask: who has worked on a project where hour estimates were badly wrong? Relative estimation does not make uncertainty disappear; it makes it cheaper to express.

## Slide 4
WHAT A STORY POINT MEASURES
Estimating with Story Points | Team Training
A story point combines three factors into one number that expresses the overall size of an item
Source: Team analysis. Story points are a complementary practice; the Scrum Guide (2020) does not prescribe an estimation technique
4
Effort
How much work is involved: volume of code, configuration, testing and documentation.
e.g. updating 3 reports vs 30
Complexity
How intricate the work is: dependencies, integrations, edge cases and business rules.
e.g. a simple form vs a multi-step workflow
Uncertainty
How much we do not yet know: new technology, unclear requirements, external parties.
e.g. a familiar API vs an undocumented one
Remember: a story point is a unit of relative size, not a unit of time. Never convert points to hours per person.
Notes: Emphasise uncertainty: a small but poorly understood item can deserve more points than a larger, well-understood one. That is a signal to investigate, not a failure.

## Slide 5
THE SCALE
Estimating with Story Points | Team Training
A modified Fibonacci scale keeps debates short because the gaps grow with uncertainty
Source: M. Cohn, Agile Estimating and Planning (2005); team analysis
5
1
Trivial
2
Small
3
Small to medium
5
Medium
8
Large
13
Very large; consider splitting
20+
Too big; split before a Sprint
?
Not enough information
Why not 1 to 10?
Nobody can reliably tell a 6 from a 7. Wider gaps force a clear choice.
Why do gaps grow?
Bigger items carry more uncertainty, so precision there is false comfort.
What about 0?
Keep it for items with negligible effort, such as a configuration switch.
Notes: The exact scale matters less than the whole team using the same one. If a vote lands between two values, choose one; there is no 4.

## Slide 6
REFERENCE STORIES
Estimating with Story Points | Team Training
Anchor every estimate to a small set of real, completed stories the whole team remembers
Source: Team analysis. Story points are a complementary practice; the Scrum Guide (2020) does not prescribe an estimation technique
6
ILLUSTRATIVE REFERENCE LADDER
1
Change the wording and styling of an error message on the login page
One screen, no logic change, quick to test
3
Add a mandatory field to the customer form, with validation and storage
Front end, back end and database; well understood
8
Integrate a new payment provider through its public API
Several components, external dependency, some unknowns
HOW TO BUILD YOURS
Pick 3 to 5 completed stories the whole team worked on
Agree their sizes together, spanning 1 to 8 points
Display them at every refinement session
Ask "is this bigger or smaller than our 3?"
Revisit the set when the team or product changes significantly
Notes: Exercise: replace these illustrative examples with three real stories from our last Sprints. Write them on the whiteboard and keep them visible for the rest of the session.

## Slide 7
PLANNING POKER, STEP BY STEP
Estimating with Story Points | Team Training
Planning Poker gives every Developer an equal voice and surfaces hidden assumptions in minutes
Source: M. Cohn, Agile Estimating and Planning (2005); team analysis
7
1
Present
Product Owner reads the item and its acceptance criteria
2
Clarify
Developers ask questions; timebox to about 2 minutes
3
Vote
Everyone chooses a card privately, then all reveal together
4
Discuss
Highest and lowest voters explain their reasoning
5
Converge
Re-vote once; if still split, take the higher or park the item
Simultaneous reveal prevents anchoring on the most senior or loudest voice.
Big spread (e.g. 2 and 13) is valuable: someone knows something the others do not.
Clear roles: the Scrum Master facilitates, the Product Owner clarifies and only the Developers vote.
Notes: Run a live round now with one real backlog item. Cards, or a free online Planning Poker tool, both work. Watch the clock: the aim is under 5 minutes per item.

## Slide 8
ESTIMATING AT SPEED
Estimating with Story Points | Team Training
Match the technique to the job: Planning Poker for detail, group sorting for volume
Source: Team analysis. Story points are a complementary practice; the Scrum Guide (2020) does not prescribe an estimation technique
8
Technique | How it works | Best used for | Relative pace
Planning Poker | Private vote, simultaneous reveal, short discussion | Near-term items needing shared understanding | Moderate
Affinity estimation | Team silently sorts cards from smallest to largest, then assigns sizes to groups | Refining 20 to 50 items in one session | Fast
Bucket system | Items placed into labelled point buckets, then peer-checked | Very large backlogs, such as a new release | Very fast
T-shirt sizing | XS to XL sizes, converted to points later if needed | Early roadmap and epic-level sizing | Very fast
Our default: affinity estimation for new batches of items, then Planning Poker only for items where the team disagrees.
Notes: Combining techniques is where the real time saving comes from: most items are uncontroversial and do not need a full Poker round.

## Slide 9
ESTIMATING AT SPEED
Estimating with Story Points | Team Training
Six working rules keep estimation short and prevent it from crowding out real work
Source: Team analysis. Story points are a complementary practice; the Scrum Guide (2020) does not prescribe an estimation technique
9
Estimate in refinement
Size items before Sprint Planning, so planning focuses on the Sprint Goal.
Timebox every item
Aim for 2 to 5 minutes. If it runs over, the item needs refining, not debating.
Split anything above 13
Large items hide risk. Split by workflow step, rule or data type.
Adjacent votes? Move on
If votes are 3 and 5, take the higher and continue. Precision here adds little.
Only Developers estimate
Those doing the work size it. Managers and the Product Owner do not vote.
Include everything in Done
Points cover testing, review and deployment, as per the Definition of Done.
Notes: Propose these as the basis for the team's working agreement on estimation. Ask the team which rule they would change, and why.

## Slide 10
USING THE NUMBERS
Estimating with Story Points | Team Training
Velocity turns estimates into a forecast range, which is more honest than a single date
Source: Illustrative data for a two-week Sprint cadence; team analysis
10
ILLUSTRATIVE
Chart: Velocity per Sprint (story points completed)
| S1 | S2 | S3 | S4 | S5 | S6 | S7 | S8
Completed points | 21 | 26 | 24 | 30 | 27 | 29 | 31 | 28
FORECAST
4–5 Sprints
to deliver a 120-point release, using the last three Sprints (28–31 points)
Use a range from recent Sprints, not a single average
Velocity belongs to one team; never compare teams
Expect it to stabilise after 3 to 4 Sprints
Rising velocity is not a goal in itself
Notes: Forecast maths: 120 / 31 is about 3.9 Sprints and 120 / 28 is about 4.3, so "4 to 5 Sprints" once we allow for rounding up. Using velocity as a performance target leads directly to point inflation.

## Slide 11
PITFALLS
Estimating with Story Points | Team Training
Most estimation problems come from misusing points, not from the technique itself
Source: Team analysis. Story points are a complementary practice; the Scrum Guide (2020) does not prescribe an estimation technique
11
WHAT WE SOMETIMES SEE
WHAT GOOD LOOKS LIKE
Converting points to hours ("1 point = 1 day")
Points stay relative; time comes from velocity, not conversion
Comparing velocity between teams
Each team's scale is its own; compare trends, not totals
Setting velocity targets for the team
Focus on the Sprint Goal and value delivered
Re-estimating finished items to match actuals
Keep the original estimate; discuss surprises at the Retrospective
Senior voice speaks first and anchors the room
Simultaneous reveal, then discussion
Notes: Ask the team which of these they have seen. The first two are the most common, and usually come from outside the team, so the Scrum Master should address them with stakeholders.

## Slide 12
NEXT STEPS
Estimating with Story Points | Team Training
We can put this into practice from the next Sprint with four simple steps
Source: Team analysis. Story points are a complementary practice; the Scrum Guide (2020) does not prescribe an estimation technique
12
STEP 1
Anchor
Choose 3 to 5 reference stories
Agree their sizes as a team
STEP 2
Refine
Affinity-sort the top of the backlog
Planning Poker only for disagreements
STEP 3
Plan
Use the recent velocity range
Commit to a Sprint Goal, not a number
STEP 4
Inspect
Review surprises at the Retrospective
Adjust reference stories if needed
Target: refinement sessions where most items are sized in under 3 minutes, and Sprint forecasts the team genuinely believes in.
Notes: Agree an owner and date for step 1 before closing the session. The Scrum Master tracks the working agreement.

## Slide 13
KEY TAKEAWAYS
Four things to remember from this session
01
Compare, do not predict
Size items against reference stories, not in hours.
02
Points mean size
Effort, complexity and uncertainty, owned by the Developers.
03
Speed comes from rules
Timebox items, split big ones, and move on from adjacent votes.
04
Forecast in ranges
Use recent velocity for credible forecasts; never as a target.
Questions? Speak to your Scrum Master | Further reading: M. Cohn, Agile Estimating and Planning
Notes: Close with Q&A and confirm the owner of the reference-story exercise.